**Group Progress Report**

**Group**: Morgan Ringel, Julia Ross, Nick Jerles

**Project**: Blood Pressure Monitoring Device

**Date:** 10/14/17

**Goals for the past week** (copied from last progress report)

1. 3D print finger sensor
2. Complete FDA research
3. Brainstorming with Muath

**For each goal above, comment on your progress**:

1. Completed with Matt Brown
2. Completed and submitted
3. Completed brainstorming session

**Goals for this week**:

1. Submit materials wishlist
2. Troubleshoot finger sensor box
3. Assemble finger sensor

**Are there any difficulties with which you need assistance?**

Materials and lab access, waiting on PCB design lab

**Other comments:**